ECOGRID RESORT™

Business Plan

Energy services platform for outdoor hospitality

Smart microgrids: solar, storage, V2G, AI-driven control

June 2026 — Confidential — Version 1.0

Smart Grid module of the COREPROMA ecosystem

# Contents

# 1. Executive summary

ECOGRID RESORT™ is an energy services platform (SaaS + assets) that turns Southern European campsites and holiday villages into smart microgrids: solar and wind generation, bidirectional storage (V2G), AI-driven control and a guest app — deployed site by site, then as a European network.

Our edge is not solar hardware, it is distribution: existing access to operators through the COREPROMA ecosystem. Long-term value comes from recurring software and the network of connected sites, not equipment sales.

## Key figures

| Indicator | Value |
| --- | --- |
| Addressable market (FR+IT+ES) | ≈ 11,800 campsites (Eurostat, May 2026); core target 25–35% of the park |
| Pilot site | Marine de Caprone (Corsica) — CAPEX €5.7M, savings ≈ €480k/yr |
| Two business models | Direct sale (Model 1) · Financed & savings share (Model 2) |
| EBITDA positive | from 2028 (central scenario) |
| 2035 trajectory | ≈ 109 connected sites · ≈ €37M revenue · ≈ 70% recurring |
| Model 2 return | ≈ 17-yr payback (CAPEX net of aids) · ≈ 1.75× over the 30-yr lease |

Figures from the attached financial model (ECOGRID_Financial_Model_v1.xlsx), unaudited central scenario. To be confirmed by engineering study and supplier quotes.

# 2. The problem and the opportunity

Campsite and holiday-village operators face volatile electricity bills (air conditioning, pools, catering, hot water, lighting), grid-connection constraints in tourist areas, and growing pressure from guests and regulation for visible, measurable low-carbon proof.

Three recent regulatory shifts strengthen the opportunity:

- EPBD (EU/2024/1275): solar mandatory on existing non-residential buildings > 500 m² at major renovation (deadline 31/12/2027); new buildings > 250 m² from end-2026.

- APER law (France): solar carports mandatory on car parks > 1,500 m² (2026/2028 deadlines — softened in 2025 and under legal challenge; use with caution).

- End of the French self-consumption premium (June 2026): surplus feed-in cut to €0.011/kWh. A self-consumed kWh is now worth nearly 20× an exported one — precisely what our EMS and storage maximise.

Generic energy management is a commodity (FoxESS, SolarEdge, Huawei, SMA, Victron…). The opportunity is not another EMS, but owning the tourism-vertical software layer, above the hardware and brand-agnostic.

# 3. The solution — four building blocks, one software core

ECOGRID RESORT™ acts as the site’s energy operating system: real-time orchestration of assets and loads to maximise self-consumption, cut grid peaks and protect guest comfort.

| Block | Content |
| --- | --- |
| Generate | On-site solar (carports, roofs, pergolas) + optional wind. |
| Store & dispatch | V2G-ready LFP batteries; AI-driven EMS 24/7 across all sources. |
| Distribute & charge | Control of pools, A/C, hot water; 30–50 EV chargers with smart charging and V2G feedback. |
| Engage & measure | Guest app (EcoScore, real-time savings & CO₂, EV booking, V2G rewards); operator carbon/ESG reporting. |

## Our competitive moat

- Distribution: existing operator access through COREPROMA — the hardest part of this market, and already ours.

- The tourism vertical: guest app, occupancy- and season-aware optimisation, ESG reporting and productised label support (Green Key, ISO 50001…).

- Occupancy data: COREPROMA bookings feed AI load forecasting — a differentiator no generic EMS has.

Hardware makers (FoxESS & co.) are integrated suppliers, not competitors: ECOGRID is the layer above the hardware, multi-brand by design.

# 4. The market

Target: campsites, holiday villages, resorts, tourism residences and eco-destinations in Southern Europe. Priority geographies: Corsica, Sardinia, then mainland France, Italy, Spain.

## Market size (verified June 2026)

| Country / region | Establishments | Bed-places | Source |
| --- | --- | --- | --- |
| France | 7,996 (2025) | 2,780,688 | Eurostat tour_cap_nat, May 2026 |
| Italy | 2,380 (2024) | 1,117,484 | Eurostat (≈2,400 conservative) |
| Spain | 1,412 (2024, rising) | 804,433 | Eurostat |
| — Corsica | 187 (2025) | — | Eurostat NUTS2 |
| — Sardinia | 76 (2024) | — | Eurostat NUTS2 |
| Total FR+IT+ES | ≈ 11,800 sites | ≈ 4.7M beds | — |

The addressable core — large sites with heavy summer loads and large solar-ready surfaces — is roughly 25–35% of the park, i.e. ≈ 3,000–4,100 sites, to be refined by field study.

## Electricity prices: the savings engine

| Country | Commercial price 2025-S2 (€/kWh, excl. recoverable taxes, 20–499 MWh band) |
| --- | --- |
| Italy | 0.238 — strongest savings potential |
| France / Corsica | 0.195 (ZNI tariff equalisation: mainland prices despite far higher island generation cost) |
| Spain | 0.162 |

Source: Eurostat nrg_pc_205, published May 2026.

## Why start on the islands

Corsica and Sardinia are non-interconnected zones (ZNI): PV + storage there enjoys the strongest public support (a dedicated ZNI tariff window in Corsica) and the highest resilience value. It is the most credible showcase before mainland scale-up.

## Client segmentation and indicative economics by tier

The market splits into four tiers along two independent axes: size (pitches) proxies contract value; star rating and equipment proxy energy intensity. An energy-intensity overlay (heated pool, share of air-conditioned mobile homes, catering, season > 6 months, EV chargers) prioritises within each tier. Sizing and economics below are scaled from the Corsica pilot base case (2 MWp · 6 MWh · €5.7M · ≈€860k/yr savings) and a bottom-up consumption model (6-month season, ≈65% occupancy, Southern Europe).

### Tier model

| Tier | Pitches | Typical profile & equipment | Consumption (MWh/yr) | Annual bill* |
| --- | --- | --- | --- | --- |
| S | 50–150 | 2–3★ family-run; sanitary blocks, unheated pool, shop | 60–130 | ≈ €20k |
| M | 150–350 | 3–4★; A/C mobile homes, heated pool, restaurant, laundry | 300–600 | ≈ €100k |
| L | 350–700 | 4–5★, groups (Capfun, Yelloh!); water park, spa, EV chargers | 800–1,500 | ≈ €270k |
| XL | 700+ / multi-site | Chains & resorts; multiple pools, balneo, EV fleet | 1,800–3,500 /site | €600k+ |

* At €0.20–0.25/kWh. Mobile homes dominate the load from tier M (≈55–70%): A/C and hot water are controllable loads — the heart of the EMS value proposition for 4–5★ sites.

### Indicative sizing and CAPEX per tier

| Tier | Solar PV | Battery (LFP) | EV chargers | Indicative CAPEX | ≈ €/Wp |
| --- | --- | --- | --- | --- | --- |
| S | 50–80 kWp | 0.15–0.25 MWh | 2–4 | €0.20–0.35M | 4.0 |
| M | 250–350 kWp | 0.8–1.0 MWh | 6–10 | €0.9–1.2M | 3.4 |
| L | 700–900 kWp | 2.1–2.7 MWh | 15–25 | €2.1–2.7M | 3.0 |
| XL | 1.8–2.2 MWp | 5.5–6.5 MWh | 30–50 | €5.2–6.3M (base €5.7M) | 2.85 |

Sizing rules: PV sized so annual production ≈ annual consumption (yield ≈1,400 kWh/kWp in Southern Europe); battery ≈3 kWh per kWp of PV (pilot ratio); all-in €/Wp falls with scale (fixed engineering, grid-connection and EMS deployment costs). CAPEX includes carports, inverters, chargers, EMS and engineering.

### Indicative economics and commercial fit

| Tier | Current bill (€/yr)* | Savings (€/yr)** | Client payback (Model 1) | Commercial fit |
| --- | --- | --- | --- | --- |
| S | ≈ €20k (12–30k) | €12k → €30k | > 10 yrs | Marginal — light offer (no battery) or SaaS-only monitoring; not a core target |
| M | ≈ €100k (60–150k) | €70k → €130k | 8–13 yrs | Entry point — Model 1; battery optional |
| L | ≈ €270k (160–375k) | €190k → €200k | 10–14 yrs | Priority — Model 1 or Model 2 (SPV-viable size) |
| XL | €600k+ (360k–875k) | €440k → €500k | 10–14 yrs | Priority — Model 2 flagship (pilot profile) |

* Indicative average — tier consumption × €0.20–0.25/kWh; actual bills vary widely between sites of the same size (season length, equipment, tariff). ** Range: conservative (bill offset only — ≈65% of consumption at €0.20–0.24/kWh, plus EV revenue) → pilot-aligned (≈€430k per MWp installed, as in the financial model — includes peak shaving, EV charging revenue, V2G and ZNI feed-in). SaaS €5k/yr and maintenance €10k/yr are the L-tier reference; proposed size-based tiers: S €2.5k/€4k · M €4k/€7k · XL €7k/€15k (to validate — tiers in progress).

Economics improve sharply with size, consistent with the addressable core of 25–35% of the park: tiers L and XL are the priority, M is the entry point, S is served opportunistically. All figures are pre-audit estimates (±40%) to be confirmed by engineering study and supplier quotes (solar team).

# 5. The two business models

## Model 1 — Direct sale

The client buys the plant (pays the quote) and keeps 100% of the bill reduction. SmartGrid earns an EPC margin on installation, then sells the software subscription and the maintenance contract.

| Item | Value (reference site) |
| --- | --- |
| Client investment | €5.7M (scalable by site size) |
| SmartGrid EPC margin (15%) | ≈ €855k (one-off) |
| SaaS subscription | €5k/yr (updates and support included) |
| Maintenance contract | €10k/yr (size-based tiers in progress) |
| Client payback | ≈ 10–11 yrs on savings (≈ €480k/yr) |

## Model 2 — Financed & savings share

SmartGrid finances, installs and owns the plant: zero investment for the operator. Savings are shared for the contract period; the SaaS subscription is still sold to the client; maintenance is borne by SmartGrid (it owns the plant, 30-year land lease).

| Item | Value (reference site) |
| --- | --- |
| SmartGrid investment | €5.7M gross; ≈ €4.85M net of aids (15% assumption) |
| Savings share | 60% SmartGrid / 40% client, for 15 years |
| SmartGrid net annual income | ≈ €283k (savings share + SaaS − maintenance) |
| Payback | ≈ 17 yrs on net CAPEX |
| Revenue tail | after the contract, the plant remains SmartGrid’s until the end of the 30-yr lease |
| Multiple over the lease | ≈ 1.75× net CAPEX |

Financial structure: Model 2 plants sit in asset SPVs (one per site or cluster), funded with equity + green debt + aids, off the operating company’s balance sheet. Three investor profiles can co-invest: industrial/EPC, infrastructure/carports, financial.

- Strategic option at volume: become an aggregator / balance responsible party — monetising fleet flexibility (virtual power plant). Not counted in projections: pure upside.

# 6. The pilot site — Marine de Caprone (Ghisonaccia, Corsica)

| Indicator | Target |
| --- | --- |
| Indicative CAPEX | €5.7M |
| Sizing | ≈ 2 MWp solar · 6 MWh LFP storage · 30–50 EV chargers · 24/7 AI EMS |
| Annual savings target | ≈ €480k |
| CO₂ avoided | 70–90% |
| Indicative funding | €1.4M equity · €3.4M green debt · €0.6M aids · €0.3M leasing |

Unaudited central scenario — to be confirmed by energy engineering study, supplier quotes and a detailed financial model.

The pilot will be deployed under Model 2 (financed), demonstrating both propositions: major savings for the operator and asset yield for investors.

# 7. The team

Five founding shareholders (paid €5k/month from day 1) and a lean team:

| Name | Role | Status |
| --- | --- | --- |
| Franck Merlin | Head of IT | Shareholder |
| Mark Defosse | Head of Marketing | Shareholder |
| Boris Fabie | Head of Solar Team | Shareholder |
| Pierre (surname tbc) | Relationship Manager | Shareholder |
| Michael (surname tbc) | Head of Infrastructure | Shareholder |
| Joseph Serra | Marketing | Employee |
| Carl Enesrby | Finance | Employee |
| EU grants specialist | Manages aid applications on behalf of clients | Planned hire |
| Secretary | Administration | Planned hire |

The grants specialist is a differentiating choice: aid management (CRE ZNI, FEDER, GSE, IDAE…) becomes a client service embedded in the offer, rather than an obstacle.

Scale-up assumes one operations technician per 5 connected sites (built into projections).

# 8. Financial projections

The full model (editable assumptions, 10 years) is in ECOGRID_Financial_Model_v1.xlsx. Central scenario summary:

## Operating costs — year 1: ≈ €872k

| Item | Annual amount |
| --- | --- |
| Shareholder compensation (5 × €5k/mo) | €300k |
| Team salaries (3 × €3k/mo) | €108k |
| Software development + Azure hosting | €250k (year 1) |
| Marketing (€10k/mo from month 3) | €100k |
| Travel (€5k/mo) | €60k |
| Office (€2k/mo) | €24k |
| Other (insurance, legal, IP, IT) | €30k |

## Trajectory (central scenario)

| Year | Cumulative sites | Revenue | EBITDA* |
| --- | --- | --- | --- |
| 2026 | 0 | — | (€872k) |
| 2027 | 1 (pilot) | €435k | (€420k) |
| 2028 | 3 | €1.74M | + €858k |
| 2030 | 13 | €6.1M | + €5.1M |
| 2032 | 39 | €15.8M | + €14.4M |
| 2035 | 109 | €37.1M | + €34.5M |

* Consolidated EBITDA before depreciation and financing costs of the plants (carried by asset SPVs). Full-year convention on cumulative sites. Sales ramp: editable assumption in the model.

By 2035, about 70% of revenue is recurring (SaaS, maintenance, savings share) — the basis of the platform’s valuation, consistent with the thesis: value comes from the network of connected sites, not equipment sales.

## Funding requirement

The operating company needs about €1.3M to cover the first two years (€872k + €420k) until EBITDA turns positive in 2028. Model 2 plants are funded separately in SPVs (investor equity + green debt + aids), with a cumulative gross asset volume of about €218M by 2035 in the central scenario.

# 9. Public funding and aids (verified status — June 2026)

There is no direct European solar subsidy for an isolated private site; most support is national or regional. Verified status:

- France / Corsica: the self-consumption premium was abolished (decree of 1 June 2026); lever #1 remains the dedicated Corsican ZNI feed-in window (rates to confirm with EDF SEI) plus ADEME / France 2030 / FEDER Corsica.

- Spain: generic NextGen/PRTR self-consumption aids closed end-2023; the realistic channel is IDAE’s €277.5M call (January 2026) for innovative installations (collective self-consumption + storage) and MITECO energy communities.

- Italy / Sardinia: Transizione 5.0 is closed (resources exhausted, November 2025). Successor: the 2026 iperammortamento — which requires EU-made modules with ≥ 21.5% efficiency (a procurement constraint to integrate). Also: Conto Termico 3.0, energy communities (CER/GSE), regional FESR.

- EU (competitive): Innovation Fund (suited to the multi-site platform), LIFE-CET, Horizon Europe (EMS/AI R&D), InvestEU/EIB (green debt).

Sources: Eurostat, Légifrance (JORFTEXT000054190669), MIMIT, pv magazine FR/ES/IT — details in BP_research_verification_2026-06.md.

# 10. Roadmap

| Period | Milestone |
| --- | --- |
| 2026–27 | Island pilot (Corsica): studies, permits, grid connection, funding, construction |
| 2028 | Pilot operation, KPI proof, first commercial contracts |
| 2029–31 | Industrialisation: France · Italy · Spain |
| 2032+ | European platform, 100+ connected sites; aggregator / VPP option |

# 11. Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Unaudited pilot figures | Engineering study + supplier quotes before commitment; milestone-tranched capital |
| “ecogrid” trademark (Atlas Copco, classes 7/9/37/42) | Full similarity search by IP counsel before filing; file “ECOGRID RESORT” word + figurative, tourism classes; never claim “ECOGRID” alone |
| Aids closed (ES, IT) / unstable (FR) | Dedicated grants specialist; model robust without subsidies (aids = accelerator, not condition) |
| Hardware API dependency | Multi-brand architecture by design (FoxESS, SolarEdge, Huawei, SMA, Victron…) |
| Ambitious sales ramp | COREPROMA distribution lowers acquisition cost; ramp editable in the model |
| Capital intensity (Model 2) | SPV per site, green debt, co-investors; pilot validates before scale |

Confidential working document — June 2026. Projections rely on unaudited assumptions; they are neither an offer nor a promise of returns.